## Slide 1: Team 36: Self-Navigating, Obstacle Avoiding Robot Bi-Weekly Update 1 Teammates: Arkadi Zhanov Nathan Sommer Nikolai Paderin Sponsor: Stavros Kalafatis
Notes: Michelle

## Slide 2: Project Summary
Create a system that takes in a point on a map as the rover’s destination, creates a route for the rover, and gets the rover to its destination and back while avoiding obstacles.
The main motivation for this project is for application in military settings such as aid delivery to wounded soldiers in the battlefield or local, residential delivery of food or mail.
Notes: Kyle

## Slide 3: Project/Subsystem Overview (Before)
Node/Edge Map Initializer
Raspberry pi
User Interface/Communication
Motor Control
4G Hat
GPS module
Distance Sensor
Dijkstra Pathfinder Algorithm
Obstacle Avoidance Path Interrupt
Route Cells for Navigation
Login Page
Used Cell Logger
Nikolai Paderin
Arkadi Zhanov
Nathan Sommer
Pathfinding/Navigation
Navigation/Communication/Control
App
Main Page
Display Path Progress
Route Retrieval
User Input
GPS Retrieval
Notes: Eric

## Slide 4: Project/Subsystem Overview (After)
Node/Edge Map Initializer
Raspberry pi
User Interface/Communication
Motor Control
4G Hat
GPS module
Distance Sensor
Dijkstra Pathfinder Algorithm
Obstacle Avoidance Path Interrupt
Sample Nodes for Navigation
Login Page
Record Nodes Used
Nikolai Paderin
Arkadi Zhanov
Nathan Sommer
Pathfinding/Navigation
Navigation/Communication/Control
App
Main Page
Display Path Progress
Route Retrieval
User Input
GPS Retrieval
Notes: Eric

## Slide 5: Major Project Changes for 404
Rover will only work on A&M campus
Design and implement alternative navigation strategy
Notes: Eric

## Slide 6: Project Timeline
What’s Completed (from 403): What we’re working on: What needs to be started:
Notes: Eric

## Slide 7: User Interface and Communication Overview Nathan Sommer
Accomplishments since 403 3 Hours of Effort | Ongoing progress/problems and plans until the next presentation
Verified that the app is running and that everything is working correctly | Connection Page Create the connection Gps Retrieval Route Retrieval Sending user input to Rover UI Updates Navigation System

## Slide 8: User Interface and Communication Nathan Sommer
App works, however planning on changing route creation
Will be creating a connection page

## Slide 9: Pathfinding and Navigation Overview Arkadi Zhanov
Accomplishments since 403 3 Hours of Effort | Ongoing progress/problems and plans until the next presentation
Verified that the pathfinder algorithm is still functional Discovered that the navigation method may need reworking | Determine viability of cell approach for navigation or switch to a different approach Design, code, and test alternative navigation approach (node sampling from line path)

## Slide 10: Pathfinding and Navigation Arkadi Zhanov
Pathfinding algorithm works (Dijkstra)
Navigation approach worked independently in testing but discovered issues internal with compatibility and complexity
Navigation method will most likely be modified

## Slide 11: Navigation, Communication and Control Nikolai Paderin
Accomplished since 403 2.5 hours of effort | Ongoing progress/problems and plans until the next presentation
Verified some initial design flaws and came up with ways to improve upon them Acquired a portable power bank for Raspberry Pi. | Control code Made final adjustments to movement code for precise and accurate movements Object avoidance Rewire and re-test all sonar sensors to make sure they are all functioning together

## Slide 12: Navigation, Communication and Control Nikolai Paderin
Rover works and will move by command, however code needs to be adjusted for more precise and accurate movements.
Will be integrating a 4G hat to enable communication between rover and application.
Raspberry pi
Motor Control
4G Hat
GPS
Distance Sensor

## Slide 13: Parts Ordering Status
  Parts ordered + received:
    Level Shifter
    Distance sensors
    GPS Module
  Parts on order waiting for delivery (Expected by Sep 7th):
    4G hat
    Global sim card
Notes: Michelle

## Slide 14: Execution & Plan
Notes: Michelle

## Slide 15
Q&A