## Slide 1: Team 36: Self-Navigating, Obstacle Avoiding Robot Bi-Weekly Update 2 Teammates: Arkadi Zhanov Nathan Sommer Nikolai Paderin Sponsor: Stavros Kalafatis
Notes: Michelle

## Slide 2: Project Summary
Create a system that takes in a point on a map as the rover’s destination, creates a route for the rover, and gets the rover to its destination and back while avoiding obstacles.
The main motivation for this project is for application in military settings such as aid delivery to wounded soldiers in the battlefield or local, residential delivery of food or mail.
Notes: Kyle

## Slide 3: Project/Subsystem Overview
Node/Edge Map Initializer
Raspberry pi
User Interface/Communication
Motor Control
4G Hat
GPS module
Distance Sensor
Increase Node Resolution
Dijkstra Pathfinder Algorithm
Obstacle Avoidance Path Interrupt
Login Page
Generate Node List
Nikolai Paderin
Arkadi Zhanov
Nathan Sommer
Pathfinding/Navigation
Navigation/Communication/Control
App
Main Page
Display Path Progress
Route Retrieval
User Input
GPS Retrieval
Notes: Eric

## Slide 4: Project Timeline
Subsystem Designs and Testing (completed 9/11) | Integrate Pathfinder and Movement/Controls and test (to complete by 9/20 | Integration with Android App and Raspberry Pi using cellular data (to complete by 10/5) | Final Integration (to complete by 10/15) | Systems Test (to complete by 11/2) | Validation (to complete by 11/26) | Demo and Report (to complete by 12/5)
(Green done, yellow underway, red in trouble, white not started)
Notes: Eric

## Slide 5: Interface and Communication By Nathan Sommer
Accomplishments since 403 8-10 hrs of effort | Ongoing progress/problems and plans until the next presentation
Created the connection page where the connection with the rover will connect with the app Helped complete the pathfinding/navigation subsystem in preparation for integrating with the rover | Create a connection between 2 devices over cellular data Send and receive data between devices Integrate to Raspberry Pi GPS retrieval Route Retrieval

## Slide 6: Interface and Communication Nathan Sommer

## Slide 7: Pathfinding and Navigation Arkadi Zhanov
Accomplishments since 403 10 hrs of effort | Ongoing progress/problems and plans until the next presentation
Collected data to experimentally confirm best pathfinding algorithm for integration with Movement/Control subsystem Completed and improved pathfinding subsystem by increasing node resolution in preparation for integrating with Movement/Control subsystem | Integrate Pathfinder with Control subsystem for Navigation functionality Test integrated Navigation system Assist with code development of integrated Pathfinder and Control systems obstacle avoidance

## Slide 8: Pathfinding and Navigation Arkadi Zhanov
Table 1. Experimental data collected to determine the better algorithm by running multiple pathfinding cases

## Slide 9: Navigation/Movement/Control Nikolai Paderin
Accomplishments since 403 7 hrs of effort | Ongoing progress/problems and plans until the next presentation
Sensor rewiring + 3D printed Built a new frame for rover Movement code adjusted Node navigation code started Ordered all remaining parts | Finish the node navigation code. Establish connection from Pi to App Finalize object avoidance algorithm Test rovers automated movements

## Slide 10: Navigation/Movement/Control Nikolai Paderin

## Slide 11: Execution & Plan
Notes: Michelle

## Slide 12
Thank you for your time and patience!
Any questions?